✦  COSMIC PETS

Web App — Full Product Scope

Version 1.0  ·  April 2026  ·  Confidential

────────────────────────────────────────────────────────────

1. VISION & OVERVIEW

Cosmic Pets is a mobile-first web application that transforms a customer's pet photograph into a bespoke, photorealistic cosmic collage portrait — in the style of the Cosmic Pets brand. The experience is playful, fast, and shareable, with a built-in freemium model that gives users 3 free portrait attempts before prompting a low-friction payment for additional credits.

✦ Core promise: Upload a photo of your pet. Watch it become part of the universe. Download and share a one-of-a-kind cosmic artwork in under 2 minutes.

The app is designed to generate direct revenue through credit purchases, while simultaneously acting as a top-of-funnel marketing tool for the Cosmic Pets brand — driving awareness of the full bespoke portrait commission service.

2. THE OPPORTUNITY

The pet portrait market has exploded in recent years, driven by social media sharing and the emotional bond people have with their animals. AI-assisted art tools have lowered the bar for entry, but the market is saturated with cartoon-style, "AI slop" outputs that feel cheap. Cosmic Pets occupies a distinctive niche: photorealistic, artistically considered, collage-style portraits with a genuine brand aesthetic behind them.

Why this works as a web app:

Impulse-friendly — low commitment, shareable output, immediate gratification

Viral potential — pet owners share everything; a stunning portrait = free marketing

Upsell path — satisfied users naturally want the full bespoke commission service

Recurring revenue — credits model works well for occasional-use creative tools

Brand differentiation — the Cosmic Pets style is recognisable and protectable

3. TARGET AUDIENCE

| Segment | Description |
| --- | --- |
| Primary | Pet owners aged 25–45, active on Instagram/TikTok, happy to spend £5–15 on a fun personalised experience |
| Secondary | Gift-givers looking for a unique, personal present for a pet owner in their life |
| Tertiary | Existing Cosmic Pets customers / followers who want an accessible version of the full commission |

4. CORE USER JOURNEY

1. Land User arrives via social media link, search, or direct URL. Sees example portraits immediately. No sign-up required to start.

2. Upload User uploads a photo of their pet (JPG/PNG). A clear tip is shown: well-lit, facing camera, plain-ish background ideal.

3. Generate AI pipeline runs: background removal → cosmic background generation → compositing. A progress animation keeps the user engaged (15–40 seconds).

4. Reveal Portrait is displayed in a beautiful frame with download and share buttons. Attempt counter decrements. Cosmic Pets watermark is visible on free downloads.

5. Upsell On the 3rd use (or when attempts run out), a gentle upsell appears: "Unlock 5 more for £4.99 — watermark-free." Stripe payment is embedded.

6. Share / Return User shares to social media (auto-generated caption with brand tag). May return for pets of friends/family or upgrade to full commission.

5. TECHNICAL ARCHITECTURE

The application uses a hybrid approach: the AI pipeline runs server-side (to protect API keys and manage costs), while the frontend is a fast, mobile-optimised single-page application. All services are stateless and deployable to Vercel.

High-Level Stack

| Layer | Technology |
| --- | --- |
| Frontend | Next.js (React) — mobile-first, deployed to Vercel |
| Backend / API | Next.js API Routes (serverless functions on Vercel) |
| Background Removal | Replicate API — BiRefNet or rembg model (best quality cutouts) |
| Image Generation | Replicate API — FLUX.1 model with Cosmic Pets LoRA |
| Image Storage | Vercel Blob (or Cloudinary free tier) |
| Payments | Stripe — one-time credit purchases |
| Session Tracking | Browser localStorage (anonymous) + Stripe customer ID (paid users) |
| Hosting | Vercel Pro (required for 60s function timeout on AI calls) |

Note: Vercel's free Hobby plan has a 10-second function timeout — too short for AI image generation. Vercel Pro ($20/month) raises this to 60 seconds, which is sufficient. Alternatively, an async job queue approach (polling) can work on the free tier.

6. AI PIPELINE

The AI pipeline is the core technical differentiator. It is designed to preserve the photorealistic, collage-style aesthetic of Cosmic Pets — avoiding the cartoon/painted look of most AI art tools.

Step 1 — Background Removal

The uploaded pet photo is sent to a background removal model (BiRefNet via Replicate). This produces a high-quality PNG with a transparent background, preserving the real photographic quality of the pet. This is critical — the pet must always look like a real photograph, not a generated illustration.

Model: BiRefNet (state-of-the-art for detailed fur, hair, edges)

Cost: ~$0.002 per image

Time: 2–5 seconds

Step 2 — Cosmic Background Generation

A cosmic collage background is generated using FLUX.1, guided by a detailed style prompt. This is where the Cosmic Pets visual identity lives — layered natural elements, planets, nebulae, birds, flowers, in the brand's signature colour palette.

Model: FLUX.1-dev (Replicate) — most photorealistic available

LoRA: Fine-tuned on the existing Cosmic Pets portrait portfolio (12+ images) to capture the brand's specific aesthetic

Cost: ~$0.05–0.10 per image

Time: 10–25 seconds

Output: 768×1024px portrait-orientation background

Step 3 — Compositing

The transparent-background pet photo is composited onto the generated background server-side using Sharp (Node.js) or Pillow (Python). The pet is scaled to occupy approximately 60–70% of the frame height, centred, with a subtle glow/shadow effect to integrate it naturally into the scene.

Glow radius, opacity, and colour are derived from the dominant colours in the generated background

Cosmic Pets watermark is applied to free downloads; removed for paid credits

Final output: 600×800px PNG (web) + 2400×3200px PNG (download)

Fine-Tuning the LoRA (Phase 2)

Training a FLUX.1 LoRA on the Cosmic Pets portfolio is recommended for Phase 2, once the core app is validated. With 12 existing portraits, a style LoRA can learn: colour palette, layered element types, compositional structure, and the photorealistic collage aesthetic. Training cost is approximately £15–30 and takes 30–60 minutes on Replicate.

Note: Phase 1 can launch without a LoRA — a well-crafted base prompt for FLUX.1 will produce strong results. The LoRA adds consistency and brand distinctiveness over time.

7. FRONTEND SPECIFICATION

Design Principles

Mobile-first — designed for 375px width upward, fluid to desktop

Dark cosmic theme — deep navy/black backgrounds, purple/pink/gold accents

Minimal friction — no sign-up required for free attempts

Delight-first — animations, reveal moments, and micro-interactions matter

Brand-consistent — every screen should feel like Cosmic Pets, not a generic SaaS tool

Key Screens

| Screen | Key Elements |
| --- | --- |
| Landing / Upload | Hero message, example portraits grid, drag-and-drop upload zone, attempt counter (3 pips), style tips |
| Processing | Step-by-step progress list, orbit/ring animation, estimated wait time |
| Result | Full-bleed portrait reveal, download button, share to Instagram/WhatsApp, attempt counter, upsell card when attempts used |
| Payment (Stripe) | Embedded Stripe payment element — 5 credits for £4.99, 15 credits for £12.99 |
| Success | Credits added confirmation, return to upload |

Attempt Tracking

Free attempts (3) are tracked in browser localStorage — no account required. When a user purchases credits, a Stripe customer ID is stored alongside a server-side credit balance, unlocking watermark-free downloads and persistence across devices.

8. MONETISATION STRATEGY

| Tier | Price | What's included | Note |
| --- | --- | --- | --- |
| Free Tier | 3 portrait attempts | Watermarked download, PNG | No sign-up needed |
| Starter Pack | £4.99 | 5 credits, watermark-free, high-res PNG | Impulse purchase tier |
| Portrait Pack | £12.99 | 15 credits, watermark-free, high-res PNG + print-ready PDF | Gift / enthusiast tier |
| Bespoke Commission | From £150 | Full hand-crafted Cosmic Pets portrait (existing service) | Premium upsell / conversion goal |

Unit Economics (Estimates)

AI cost per portrait: ~£0.06–0.12 (background removal + FLUX.1 generation + storage)

Starter Pack margin: £4.99 − (5 × £0.10) − Stripe fee ≈ £4.18 gross margin (~84%)

Break-even on Vercel Pro: ~5 Starter Pack sales per month

Note: These are estimates based on current Replicate API pricing and are subject to change with volume.

9. DEVELOPMENT ROADMAP

Phase 1 — Working Prototype (Weeks 1–3)

Mobile-responsive frontend with upload, processing, and result screens

Background removal via Replicate API (BiRefNet)

FLUX.1 background generation with hand-crafted style prompt (no LoRA yet)

Server-side compositing with Sharp

Watermark + localStorage attempt tracking

Deployed to Vercel (Pro)

Phase 2 — Payments & Polish (Weeks 4–6)

Stripe integration — one-time credit purchases

Credit balance persistence (Vercel KV or Supabase)

Watermark-free downloads for paid credits

Social share functionality (pre-filled caption with brand tag)

Error handling, loading states, mobile polish

Analytics (Plausible or Vercel Analytics)

Phase 3 — LoRA & Brand Consistency (Weeks 7–10)

Train FLUX.1 LoRA on Cosmic Pets portrait portfolio

A/B test LoRA outputs vs base prompt — validate quality improvement

Style selection (optional): let users choose a portrait mood/palette

Print-ready high-res output (2400×3200px) for portrait pack tier

Email capture for lead nurturing toward bespoke commissions

10. COST ESTIMATES

| Item | Cost | Notes |
| --- | --- | --- |
| Vercel Pro | £18/month | Required for AI function timeout |
| Replicate API | Pay-per-use ~£0.06–0.12/portrait | Background removal + FLUX.1 generation |
| Cloudinary / Vercel Blob | £0–10/month | Image storage (free tier may suffice initially) |
| Stripe | 2.9% + 30p per transaction | No monthly fee |
| LoRA Training (Phase 2) | £15–30 one-time | Train once, re-use for all generations |
| Domain | £10–15/year | cosmicpets.app or similar |
| Total (Phase 1 launch) | ~£30/month + AI costs | Operational from first month |

11. RISKS & MITIGATIONS

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| AI outputs look too "AI" | High | FLUX.1 + LoRA + strong prompt engineering; no cartoon models |
| Function timeout on Vercel | Medium | Async polling pattern; or upgrade to Pro |
| Background removal quality on tricky photos | Medium | BiRefNet is state-of-art; add tip to users re: photo quality |
| API costs spike with viral traffic | Medium | Rate limiting per session; paid credits required beyond free tier |
| Style too generic without LoRA | Low-Medium | Strong base prompt can bridge gap; LoRA in Phase 2 |
| Stripe integration complexity | Low | Well-documented; Next.js has strong Stripe examples |

12. OPEN DECISIONS NEEDED

□  Domain name: cosmicpets.app, cosmicpets.co.uk, or other? Do you own any domains already?

□  Replicate API key: You'll need a Replicate account to access BiRefNet and FLUX.1. Budget ~£20 for initial testing.

□  Style moods (Phase 1 or 2?): Should users get a single "Cosmic Pets style" output, or choose from 3–4 mood options (e.g. Midnight, Celestial, Garden)?

□  Credit pricing validation: Is £4.99 for 5 portraits the right price point? Consider testing £2.99 vs £4.99.

□  Email capture: Should free users optionally provide an email to receive their portrait (enables re-marketing)?

□  Print service (Phase 3+): Integration with a print-on-demand service (e.g. Prodigi) for physical portrait prints?

13. IMMEDIATE NEXT STEPS

1.  Create a Replicate account (replicate.com) and add billing — you'll need this for the background removal and image generation APIs

2.  Confirm domain name and set up on Vercel (free to start)

3.  Review the working prototype (HTML) — test the upload and background removal flow, share feedback on UI/UX direction

4.  Provide 3–5 "ideal output" portrait examples and describe what makes them peak Cosmic Pets — this will inform the FLUX.1 style prompt

5.  Decide: single style or mood options for Phase 1 launch?

6.  Set Stripe account up (stripe.com — free, takes ~10 minutes)

✦  Cosmic Pets Product Scope  ·  Confidential  ·  April 2026